## Slide 1: Software Quality

## Slide 2: Outline
Factors in Project Success & Failure
A Case Study, The Initial Launch of HealthCare.gov
Software Reliability
The Spectrum of Software Quality
Cost of Software Defects
Software Verification and Validation (V&V)
Software Testing in Development Life Cycle
Artifacts to Facilitate Software Testing

## Slide 3: Factors in Project Success & Failure

## Slide 4: Software Crisis
Many software-related failures: auto-pilot systems, air traffic control systems, banking systems, IRS.
  On January 15, 1990, the AT&T long-distance telephone network broke down, interrupting long-distance telephone services in US for over 8 hours. [Missing break in a switch statement.]
  On June 4, 1996, the maiden flight of the new and improved Ariane 5 rocket exploded 37 seconds after lift-off.
  On June 8, 2001, a software problem caused the NYSE to shut down the entire trading floor for over an hour.
  On May 27, 2017, a software problem caused a disruption for 75,000 passengers in British Airways
  February 2020: Heathrow disruption, More than 100 flights were disrupted after it was hit by technical issues
  Many, many, many more.

## Slide 5: What is the problem?
Software Projects have a terrible track record
A 1995 Standish Group study (CHAOS) [see notes] found that only 16.2% of IT projects were successful in meeting scope, time, and cost goals (on-time & on-budget) [Things have improved a bit since.]
Over 31% of IT projects were canceled [never seeing completion], costing over $81 billion in the U.S. alone
  They never worked
  Too late for the market window
Most projects are
  Late in delivery
  Missing functionality
  Have major defects (bugs)
  Did not do what the customer wanted
  Hard to maintain and support
Notes: According to the Standish Group 1, in 1995, U.S. government and businesses spent approximately $81 billion on canceled software projects, and another $59 billion for budget overruns. Their survey claimed that in the United States, only about one-sixth of all projects were completed on time and within budget, nearly one third of all projects were canceled outright, and well over half were considered "challenged." Of the challenged or canceled projects, the average project was 189 percent over budget,222 percent behind schedule, and contained only 61 percent of the originally specified features.
See the new paper: Phillip G. Armour, "Twenty Percent: Planning to fail on software projects", CACM, Vol. 50, No. 6 (June 2007), p 21-23. (D2L > Documents)
The. Standish Group, "Chaos," 1995, http://www.standishgroup.com/chaos.html.

## Slide 6: Chaos Report 2012
Project Success: Type 1. The project is completed on-time and on-budget, with all features and functions as initially specified. (2012: 39%)
Project Challenged: Type 2. The project is completed and operational but over-budget, over the time estimate, and offers fewer features and functions than originally specified. (2012: 43%)
Project Impaired: Type 3. The project is canceled at some point during the development cycle. (2012: 18%) (Are ALL impaired projects failures???)

## Slide 7: 1992-2017

## Slide 8: A Case Study The Initial Launch of HealthCare.gov (2013)

## Slide 9: ACA – HealthCare.gov
ACA signed into law on March 23, 2010
HealthCare.gov is a healthcare exchange website.
  “One-stop shopping sites for health insurance”
  CBO forecast: 7 million users during the first year
Development contracts awarded in September 2011
  No-bid, cost-plus contracts
  Pre-certified private contractors
HealthCare.gov launched on October 1, 2013
  Serious technological problems
Notes: Affordable Care Act (ACA)
Congressional Budget Office (CBO)

## Slide 10: HealthCare.gov – The Launch Problems
Performance: response time (landing page) > 8s
  “Maddeningly long wait times"
Navigation: broken UI
Stability: intermittent crashes, availability ≈ 43%
Functionality: incorrect and incomplete data
Error rate (per page) ≈ 6%
Scalability: < 1,100 concurrent users
Enrollment completion rate < 30%
Notes: Error rate: time out or fail

## Slide 11: HealthCare.gov – The Contractors & The Cost
The lead contractor: CGI Group
  At least 47 private companies involved
  Including QSSI, Equifax, Serco
Coordinated by the Centers for Medicare and Medicaid Services (CMS)
Total budget: $293 million
  CGI: $196 million (2013). $112 million paid Oct. 2013
  QSSI: $85 million
Estimated actual cost: > $500 million by Oct. 2013

## Slide 12: HealthCare.gov – The Failures – Software Eng.
Inadequate Testing
  “This system just wasn't tested enough.” – CMS
  Full test began T -2 weeks (time before launch).
  Final “pre-flight checklist” T -1 week: 41 of 91 functions fail.
  No “end-to-end” test as late as T -4 days
  Stress tests T -1 day: performance degradation with only 1,100 concurrent users. (50,000-60,000 expected)
  Final top-to-bottom security tests not finished.
  No integration test. No beta test.

## Slide 13: HealthCare.gov – The Failures – Software Eng.
Evolving, Rolling Requirements
  Regulations and policies were still in flux when contracts awarded in 2011.
  The specifications for the project were delayed repeatedly.
  The regulations and policies were modified repeatedly until summer 2013.
  Repeated changes result in design changes.
  CGI did not start coding until Spring 2013
Failure to Effectively Manage Changes
  “Write-down-all-the-requirements-then-build-to-those-requirements”
  Did not adopt an agile development approach.
  Committed to an all-or-nothing launch date.

## Slide 14: Case Study: HealthCare.gov– McKinsey “Red Team” Assessment

## Slide 15: Case Study: HealthCare.gov: The Failures – Management
Management expertise is in getting contracts not delivering projects.
Project quality is sacrificed for the sake of appearances.
Seriously substandard staffing and under staffing
  CGI. Three months before launch, only 10 developers were working on a crucial part of the site , and of those, only one was "at a high enough skill level.”
Lack of coordination among contractors
  Unclear responsibilities. Fragmented authority.

## Slide 16: Case Study: HealthCare.gov: The Failures – Gov. & Policies
Government IT projects
  Most are over budget and/or behind schedule.
  “Write-down-all-the-requirements-then-build-to-those-requirements” is outdated.
IT procurement policies
  Cost-plus contract, no-bid contracts
  “The firms that typically get contracts are the firms that are good at getting contracts, not typically good at executing on them.”

## Slide 17: Case Study: HealthCare.Gov – Dec. 2013
400+ bug fixes, by the end of Nov. 2013
  “Operate smoothly for most users.” – W.H.
Availability > 90%
Response time (landing page) < 1s
Error rate (per page) < 1%
Completion rate ≈ 80%
System capacity ≈ 50,000 concurrent users
Sign-ups
  27,000 in Oct, 110,000 in Nov, 975,000 in Dec

## Slide 18: Case Study: HealthCare.Gov – April 2014
Issues on data accuracy and completeness
  Estimated 10-15% of sign-ups missing
  Other inaccuracies have been reported
CGI work during repair continue to be substandard
  Half of the software fixes failed. – CMS
CGI contract has been terminated. (Jan. 10, 2014)
March 31, 2014 (last day to sign up), site went down
April 1, 2014. 7.1 million signed up – W.H.

## Slide 19: Case Study: HealthCare.Gov – Aftermath
Accenture took over in Jan. 2014 as the lead contractor for development and maintenance: $175M
  Cost of building the system – GAO, July 2014
  $834M through Feb. 2014
    Total estimated cost: > $2B
  “CMS undertook the development of HealthCare.gov without effective planning or oversight practices”
  Also found “increased and unnecessary risk of unauthorized access, use, disclosure, modification or loss” of information
  CMS only withheld $267,000 in requested fees, 2% of the contract, from CGI.

## Slide 20: Case Study: HealthCare.Gov – 2015 Enrollment Cycle
Enrollment for 2015 (37 states)
  Nov 15, 2014 – February 15, 2015.
  Outages on the first day
  More smooth operation thereafter
February, 2015
  ~ 11.4 million sign-ups (~8.6 million re-enrollments)
    Open enrollment extensions: March 15 – April 30
  ~800,000 received incorrect tax information,
    Incorrect amount on 1095-A Form

## Slide 21: Case Study: HealthCare.gov: The Lessons Learned
Adopt software engineering best practices
  Agile software development. Testing early.
  Software quality assurance and testing. Testing throughout.
Adopt management best practices
  Clear responsibility and accountability
  Performance metrics and progress tracking
Revamp government IT procurement policies
  Current system is antiquated, and has failed.
  Bring government IT to the 21st century.

## Slide 22: Software Reliability

## Slide 23: Metrics of Software Quality – Performance & Scalability
Performance
  The ability to complete requested functions or services within the expected time span by the users.
  e.g., average response time for a given task
Scalability
  The capacity of a system to handle increasing load or demand.
  e.g., # of concurrent users, # of transactions per second, # of requests per second

## Slide 24: Product Quality Metrics
Two key metrics for intrinsic product quality are Mean Time To Failure (MTTF) and availability
MTTF is most often used with safety critical systems such as air traffic control systems, avionics, and weapons
Availability is the probability that a system will work as required when required during the period of a mission.
Both are correlated, but different in the same way that failures and defects are different

## Slide 25: Metrics of Software Quality – Mean Time Between Failures
Mean time between failures (MTBF)
  Average of intervals between consecutive failures.
Mean time to failures (MTTF)
  Average amount of time a system operates before it fails
Mean time to repair (MTTR)
  Average time to repair/restart the system and get it back to running
MTBF is a simple measure of reliability
MTBF = MTTF + MTTR

## Slide 26: Metrics of Software Quality – Availability & Reliability
Availability
  The probability of a system to be available.
  The fraction of time the system is available.
  available time (“up time”)
  total time
Reliability
  The probability of a system to operate without failures.
  The fraction of all attempted operations that complete successfully.
  # of successful operations
  # of total operations attempted

## Slide 27: Software Availability
Software availability is the probability that a program is operating according to requirements at a given point in time and is defined as
Availability = [MTTF/(MTTF + MTTR)] x 100%
Consider 5 nines availability (99.999%); what does this mean?
  5 minutes of down time per year
[See Availability (system) – https://en.wikipedia.org/wiki/Availability_(system)]

## Slide 28: Metrics of Software Quality – Error Rate & Completion Rate
Reliability depends on the unit of operation
  An operation may consists of multiple steps
  Reliability ≠ Completion rate
Error rate (per page)
  The fraction of pages (unit of operation) that time out or fail
Completion rate
  The fraction of all attempted operations that eventually complete the operation
  Completion ≠ Success

## Slide 29: Integration & System Testing
Integration testing
  To expose defects in the interfaces and the interactions between integrated sub-systems.
System (“end-to-end”) testing
  Test of an integrated system to determine whether it meets the specification.

## Slide 30: Acceptance & Beta Testing
Acceptance testing
  To determine whether or not a system satisfies the user needs and requirements.
  To enable the user, customers, or other authorized entity to determine whether or not to accept the system.
Beta testing
  One form of acceptance testing
  Performed by real users in their own environment
  Perform actual tasks without interference.

## Slide 31: The Spectrum of Software Quality

## Slide 32: What is Quality?
Some possible definitions:
Quality = zero defects (Crosby)
The totality of features and characteristics of a product or service that bear on its ability to satisfy specified or implied needs. (ISO)
Quality = fitness for purpose (Juran)
Quality n., the degree of excellence (OED)

## Slide 33: Software System Qualities
Correctness
Availability
Reliability
Performance
Scalability
Efficiency
Safety
Usability
Security
Robustness
Maintainability
Reusability
Portability
Interoperability

## Slide 34: On Expected Behavior – Correctness vs. Reliability
Correctness
  Whether a system is consistent with its specification.
Reliability
  The probability of a system to operate without failures.
  Relative to its specification and a usage profile.
  Statistical approximation to correctness
  100% reliable ≈ correct

## Slide 35: On Exceptional Behavior – Safety vs. Robustness
Safety
  The ability of a software system to prevent certain undesirable behaviors, i.e., hazards.
Robustness
  The ability of a software system to fail or degrade gracefully outside its normal operating parameters.
  Acceptable (degraded) behavior under extreme conditions.

## Slide 36: Correctness
Correctness is an all-or-nothing proposition.
A program cannot be mostly correct or somewhat correct or 30% correct, it is absolutely correct on all possible behaviors or else it is not correct.
It is very easy to achieve correctness, since every program is correct with respect to some (very bad) specification.
Correctness is a goal to aim for, but is rarely provably achieved.

## Slide 37: Reliability
Informally, software is reliable if the user can depend on it. The specialized literature on software reliability defines reliability in terms of statistical behavior—the probability that the software will operate as expected over a specified time interval.

## Slide 38: Robustness
A program is robust if it behaves “reasonably,” even in circumstances that were not anticipated in the requirements specification
  for example, when it encounters incorrect input data or some hardware malfunction (say, disk crash).
Obviously, robustness is a difficult-to-define quality

## Slide 39: Correctness and reliability
Correctness and reliability are contingent on normal operating conditions.
Software that is “correct” may still fail when the assumptions of its design are violated. How it fails matters.
Software that “gracefully” fails is robust.
  Consider events that could cause system failure.
  Decide on an appropriate counter-measure to ensure graceful degradation of services.

## Slide 40: Focusing on – Different Facets of the System
Correctness, reliability:
  Let traffic pass according to correct pattern and central scheduling
Robustness, safety:
  Provide degraded function when possible
    never signal conflicting greens.
    blinking red / blinking yellow is better than no lights
    no lights is better than conflicting greens

## Slide 41: Relationship Among the Qualities
Reliable
Safe
Robust
robust but not safe: catastrophic failures can occur
safe but not correct: annoying failures can occur
reliable but not correct: failures occur rarely
correct but not safe or robust: the specification is inadequate
Correct

## Slide 42: Relationship Among the Qualities

## Slide 43: Performance Related Qualities
Performance
  The ability to complete requested functions or services within the expected time span by the users.
Scalability
  The capacity of a system to handle increasing load or demand.
Efficiency
  The ability to make maximum and efficient use of system resources.

## Slide 44: Usability & Security
Usability
  The ability for the users to use all the features of the system without special efforts.
Security
  The ability to maintain integrity of the system operation and the data.

## Slide 45: Internal Qualities
Maintainability
  The ability to make changes, enhance, adapt, and evolve a software system over a long period of time.
Reusability
  The ability to use parts of the system in different project without special effort on the part of the developers
Portability
  The ability to port a software system to a different platform or operating environment

## Slide 46: Software Quality
Conformance to customers’ requirements

## Slide 47: Quality
The American Heritage Dictionary defines quality as
  “a characteristic or attribute of something.”
For software, two kinds of quality may be encountered:
  Quality of design encompasses requirements, specifications, and the design of the system.
  Quality of conformance is an issue focused primarily on implementation.
  user satisfaction = compliant product + good quality + delivery within budget and schedule

## Slide 48: Cost of Quality
Prevention costs include
  Quality planning
  Formal technical reviews
  Test equipment
  Training
Internal failure costs include
  Rework
  Repair
  Failure mode analysis
External failure costs are
  Complaint resolution
  Product return and replacement
  Help line support
  Warranty work

## Slide 49: Customers’ Expectations
What’s wrong with “performance to customers’ expectations” rather than requirements?
Often hear people say “We must exceed the customers’ expectations!”
What’s the basic problem with this?
The result is?

## Slide 50: Software Quality
Conformance to explicitly stated functional and performance requirements, explicitly documented development standards, and implicit characteristics that are expected of all professionally developed software.
Quality must be defined and measured if improvements are to be achieved
In the narrowest sense, it is commonly recognized as the lack of “bugs” in the product
Also, the most basic meaning of conformance to requirements because if the software contains too many functional defects, the basic requirement of providing the desired function is not met
How is this usually expressed?

## Slide 51: Application to Software
Simplistically, software product quality is lack of “bugs” in the product
Why is this problematical for software systems?
  Correct operation is not sufficient – performance?
  Usability by the end-user
  Software specifications

## Slide 52: Software Quality
The collection of attributes in a software system, the level of the attribute for which the customer and users holds a positive value.
It is best defined as “conformance to customers’ requirements”

## Slide 53: Cost of Software Defects

## Slide 54: Saving Time and Money
Even experienced software engineers inject a defect about every ten lines of code
The cost of finding and fixing defects increases at every step in the development process
The defect find & fix times range from 3 minutes in code reviews to 25 minutes in inspections and 1400 minutes in system testing
For accurate plans and reliable commitments, you must insist on what?

## Slide 55: Cost of Software Defects

## Slide 56: Estimated Cost of Fixing Defects
The earlier a defect is discovered, the lower the cost of fixing the defect.

## Slide 57: Distribution of Defects – Time Introduced and Fixed
Majority of defects are introduced early
Majority of defects are discovered late.

## Slide 58: Cost by Development Phases

## Slide 59: Software Verification and Validation (V&V)

## Slide 60: Verification and Validation
Verification Does the software system meet the requirements specifications?
Are we building the software right?
Validation Does the software system meet the user's real needs?
Are we building the right software?

## Slide 61: Software Specification
    A document that specifies, ideally in a complete, precise and verifiable manner, the requirements, design, behavior, or other characteristics of a component or system, and, often, the procedures for determining whether these provisions have been satisfied. [IEEE]

## Slide 62: Validation vs. Verification
Actual
Requirements
SW Specs
System
Validation
Verification
Includes
usability testing
user feedback
Includes
testing (mostly)
inspections
static analysis
Notes: 62

## Slide 63: Validation vs. Verification

## Slide 64: Software Testing in V&V
Testing can be done for verification and validation
Verification:
  To find defects by executing a program in a test or simulated environment
    e.g., functional test, integration test
Validation:
  To find defects by executing a program in a real environment or with real users
    e.g., usability test, beta test

## Slide 65: Software Testing in Development Life Cycle

## Slide 66: Software Qualities and Process
Qualities cannot be added after development
  Quality results from a set of inter-dependent activities
  Analysis and testing are crucial but far from sufficient.
Testing is not a phase, but a lifestyle
  Testing and analysis activities occur from early in requirements engineering through delivery and subsequent evolution.
  Quality depends on every part of the software process
An essential feature of software processes is that software test and analysis is thoroughly integrated and not an afterthought

## Slide 67: The Quality Process
Quality process: set of activities and responsibilities
  focused primarily on ensuring adequate dependability
  concerned with project schedule or with product usability
The quality process provides a framework for
  selecting and arranging activities
  considering interactions and trade-offs with other important goals.

## Slide 68: Testing Activities in Life Cycle
For every development activity there is a corresponding testing activity
  Development phases, development levels
Each test level has objectives specific to that level
Test design should start as early as possible
  as soon as relevant documents are available
Applicable to waterfall and agile development model

## Slide 69: Levels of Granularity of Testing
Unit (component, module) testing
Integration testing
System testing
Acceptance testing

## Slide 70: The V-Model of – Validation & Verification
validation
verification

## Slide 71: Unit Testing
Testing of individual software unit/module/components
  Synonymous to module testing, component testing
Focus on the functions of the unit
  functionality, correctness, accuracy
Usually carried out by the developers of the unit
Basis for unit testing
  component specifications
  detailed design and code

## Slide 72: Integration Testing
  Testing performed to expose defects in the interfaces and in the interactions between integrated components or sub-systems.
  Focus on the interactions between modules
  Usually carried out by the developers of the sub-systems involved
Basis for integration testing
  system design and architecture
  subsystem and interface specification

## Slide 73: Regression Testing
Used when a large amount of testing is needed and the changes, while small, can affect many parts of the system.
Best example is in compiler development:
  Collect selected examples of code that exercise each part of the compiler
  Add new examples when a bug is detected
  Run the compiler over the entire collection and capture the output
  After any change of the code within the compiler, repeat the run
  Compare with the baseline results

## Slide 74: System Testing
Testing of an integrated system to verify that it meets the specification.
  A.k.a. the end-to-end test
Verify functional and non-functional requirements
Carried out by the developers and independent testers
Basis for system testing
  software requirement specification
  functional specification

## Slide 75: Acceptance Testing
Test the whole system to ensure that it meets the requirements
Focus on customer acceptance
Carried out by independent testers and the customers
Basis for acceptance testing
  system and user requirements
  use cases, business processes, risk analysis

## Slide 76: Acceptance Testing & Criteria
Acceptance testing
  Formal testing with respect to user needs, requirements, and business processes conducted to determine whether or not a system satisfies the acceptance criteria and to enable the user, customers or other authorized entity to determine whether or not to accept the system.
Acceptance criteria
  The exit criteria that a component or system must satisfy in order to be accepted by a user, customer, or other authorized entity.

## Slide 77: Acceptance Testing Techniques
Random (statistical) testing
Alpha testing
Beta testing

## Slide 78: Acceptance Testing – Random Test
Random test (statistical test)
  Test cases are selected randomly, possibly using a pseudo-random number generation algorithm, to match an operation profile, or usage profile.
Not the same as ad hoc testing

## Slide 79: Acceptance Testing – Alpha Test
Simulated operational testing.
Performed by personnel acting as potential users/customers.
Carried out in a controlled environment.
Observed by the development organization.

## Slide 80: Acceptance Testing – Beta Test
Operational testing to determine whether or not a component or system satisfies the user/customer needs and fits within the business processes.
Performed by real users in their own environment.
Perform actual tasks without interference or close monitoring

## Slide 81: Artifacts to Facilitate Software Testing

## Slide 82: Test Scaffolding
Additional code needed to execute a unit or subsystems in isolation for the purpose of testing.
  e.g., test drivers, stubs
Not useful in production code
  Needs to be removed.

## Slide 83: Test Oracles
A program to check the results of executing the code and signal discrepancies between the actual and expected outputs.
e.g., using assertions based on the specifications
  Example: JUnit
The Oracle of Delphi

## Slide 84: Summary: Key Concepts
Spectrum of software qualities
Metrics of quality attributes
Cost of software defects
V-model of validation and verification
Levels of granularity of testing
  Unit, integration, system, acceptance test
  Regression test
Test scaffoldings and oracles